Totally get this feeling—your idea is big, and your instinct is to build everything at once. That’s exactly what will overwhelm you.

Instead, we’re going to treat this like a 3-week sprint with a VERY clear end goal:

🎯 Goal: A working prototype + simple model + clean story for judges

Not a full app. Not perfect. Just convincing + functional.

🧭 Big Strategy (Read This First)

You are going to build in this order:

✅ 1. Fake / Simulated Data

✅ 2. Model (your strength)

✅ 3. Simple Interface (NOT full app)

✅ 4. Polish + Story

👉 This prevents you from getting stuck on UI or backend early

📅 3-WEEK PLAN (Day-by-Day Style)

🔵 WEEK 1: Build the FOUNDATION (Most Important Week)

🎯 Goal:

Have a dataset + working predictive model

✅ Day 1–2: Define Your Data Structure

Decide exactly what one “fishing trip” looks like:

columns = [

"user_id",

"date_time",

"latitude",

"longitude",

"species",

"fish_count",

"avg_size",

"temperature",

"weather",

"wind_speed",

"time_of_day",

"season",

"success"  # 1 = caught fish, 0 = no catch

]

👉 Keep it simple. You can expand later.

✅ Day 3–4: Create a Dataset (SUPER IMPORTANT)

Since you don’t have real data yet:

👉 Generate synthetic data

Example idea:

- Good conditions → higher probability of success

- Bad conditions → lower probability

You can literally simulate like:

if temperature > 65 and time_of_day == "morning":

success_prob = 0.7

else:

success_prob = 0.3

👉 This is completely acceptable for competitions

✅ Day 5–7: Build Your Model

Start simple:

Model 1:

- Logistic Regression → predicts success

Then (if time):

- Random Forest

Output:

- Accuracy

- Feature importance

👉 This is your core deliverable

🔵 WEEK 2: Add VALUE + USER EXPERIENCE

🎯 Goal:

Make it feel like a real product

✅ Day 8–9: Build Insights

Create:

- 📊 “Best conditions to fish”

- 📊 Feature importance plot

- 📊 Success rate by:

  - time of day

  - weather

  - temperature

✅ Day 10–11: Heatmaps / Location Insights

- Simple scatter plot or map

- Show where catches happen

👉 Doesn’t need to be fancy

✅ Day 12–13: Build a SIMPLE Interface

⚠️ NOT a full app

Pick ONE:

- Streamlit (BEST option for you)

- Simple web dashboard

Features:

- Input conditions

- Output:
👉 “Good / Bad fishing conditions”
👉 Probability of success

✅ Day 14: Add Gamification Concept (Lightweight)

You don’t need to build it—just show:

- Leaderboard mockup

- Challenge example

👉 Can literally be:

- Table

- Static example

🔵 WEEK 3: Polish + Make It WINNING

🎯 Goal:

Make judges say “this is practical + scalable”

✅ Day 15–16: Connect to Real APIs (Optional but powerful)

- Weather API (OpenWeather or NOAA)

👉 Replace simulated weather if possible

✅ Day 17–18: Clean Everything

- Organize code like your LLM project:

src/

data/

models/

app/

outputs/

✅ Day 19–20: Build Your Presentation

Slides should include:

- Problem

- Your solution

- Demo (VERY important)

- Model results

- Impact for fisheries

- Future expansion

✅ Day 21: Final Testing + Demo Practice

- Make sure everything runs smoothly

- Practice explaining:
👉 “What does your model actually do?”

🧠 What You SHOULD NOT Do

❌ Don’t build a full mobile app
❌ Don’t overcomplicate the model
❌ Don’t wait for perfect data
❌ Don’t try to do backend + frontend + ML all at once

🏆 What Will Impress Judges MOST

Not complexity—clarity + usefulness

Focus on:

- ✔️ Clear problem

- ✔️ Clean model

- ✔️ Simple demo

- ✔️ Real-world impact

🔥 Your Weekly Deliverables (Simple View)

End of Week 1:

👉 Dataset + model working

End of Week 2:

👉 Demo + insights dashboard

End of Week 3:

👉 Polished project + presentation